https://claude.ai/chat/20eaabd3-3c2f-4ab2-ba0f-516e10e1eae6

# Smart Document Q&A System with Citation - Detailed Implementation Plan

## Project Overview

A RAG (Retrieval-Augmented Generation) system that allows users to upload documents and ask questions, receiving accurate answers with precise source citations. This showcases your database expertise through vector storage, embedding optimization, and efficient retrieval strategies.

## Technical Architecture

### Core Components

- Document Processing Pipeline - Ingests, chunks, and embeds documents

- Vector Database - Stores embeddings with metadata for retrieval

- Retrieval Engine - Semantic search and ranking

- LLM Integration - Generates answers with citations

- User Interface - Simple web interface for uploads and queries

- Conversation Memory - Maintains context across questions

## Week-by-Week Implementation Plan (8 weeks, 64 hours)

### Week 1-2: Foundation & Document Processing (16 hours)

Goals: Set up project, implement document ingestion and chunking

Tasks:

- Set up Python environment, Git repo, and dependencies

- Implement document loaders (PDF, TXT, DOCX, MD)

- Design chunking strategy (you'll experiment with chunk sizes: 500, 1000 tokens)

- Create metadata extraction (filename, page numbers, sections)

- Build embedding pipeline using OpenAI's text-embedding-3-small

Database Work:

- Design schema for documents table (id, filename, upload_date, file_hash, metadata)

- Design schema for chunks table (id, doc_id, chunk_text, chunk_index, page_num, embeddings)

- Set up PostgreSQL with pgvector extension OR choose Qdrant/Weaviate

Deliverable: Script that processes documents and stores chunks with embeddings

# Pseudocode structure

def process_document(file_path):

text = extract_text(file_path)

chunks = chunk_text(text, chunk_size=1000, overlap=200)

embeddings = generate_embeddings(chunks)

store_in_db(chunks, embeddings, metadata)

### Week 3: Vector Storage & Retrieval (8 hours)

Goals: Implement efficient semantic search

Tasks:

- Index embeddings in vector database

- Implement similarity search (cosine similarity)

- Create retrieval function with configurable top-k results

- Add hybrid search (semantic + keyword) using BM25

- Implement re-ranking strategy

Database Work:

- Optimize vector index (HNSW or IVFFlat for pgvector)

- Create indexes on metadata fields for filtering

- Benchmark retrieval speed with different index configurations

- Design query logging table for analytics

Deliverable: Retrieval function that returns top-k relevant chunks with scores

def retrieve_context(query, top_k=5):

query_embedding = generate_embedding(query)

results = vector_search(query_embedding, top_k=top_k)

reranked_results = rerank(query, results)

return reranked_results

### Week 4: LLM Integration & Citation System (8 hours)

Goals: Generate answers with precise citations

Tasks:

- Set up OpenAI/Anthropic API integration

- Design prompt template for Q&A with citations

- Implement citation tracking (link answers to source chunks)

- Add fallback handling (when no relevant context found)

- Implement response streaming for better UX

Database Work:

- Create queries table (id, query_text, timestamp, user_id)

- Create responses table (id, query_id, response_text, citations, latency)

- Design junction table for response-chunk relationships

Deliverable: Function that generates cited answers

def answer_question(query, conversation_history=[]):

context_chunks = retrieve_context(query, top_k=5)

prompt = f"""

Answer the question based on the context below.

Include [Source: doc_name, page X] after each claim.

Context:

{format_context(context_chunks)}

Question: {query}

"""

response = llm.generate(prompt)

citations = extract_citations(response, context_chunks)

return response, citations

### Week 5: Conversation Memory & Context Management (8 hours)

Goals: Enable multi-turn conversations with context

Tasks:

- Implement conversation history storage

- Add context window management (token limits)

- Build query rewriting (standalone questions from follow-ups)

- Add conversation summarization for long threads

- Implement session management

Database Work:

- Design conversations table (id, session_id, created_at)

- Design messages table (id, conversation_id, role, content, timestamp)

- Add indexes for efficient conversation retrieval

- Implement conversation pruning strategy

Deliverable: Conversational Q&A that maintains context

### Week 6: User Interface (8 hours)

Goals: Build simple, functional web interface

Tasks:

- Set up Streamlit application (avoids framework complexity)

- Create document upload interface with drag-and-drop

- Build chat interface for Q&A

- Display citations with clickable links to source passages

- Add document management (view, delete uploaded docs)

- Show retrieval confidence scores

UI Components:

- Sidebar: Document upload and management

- Main area: Chat interface

- Citation panel: Source passages highlighted

Deliverable: Working web interface

# Streamlit app structure

import streamlit as st

st.title("Document Q&A with Citations")

# Sidebar for uploads

with st.sidebar:

uploaded_file = st.file_uploader("Upload Document")

if uploaded_file:

process_document(uploaded_file)

# Main chat interface

query = st.chat_input("Ask a question...")

if query:

answer, citations = answer_question(query)

st.write(answer)

st.write("Sources:", citations)

### Week 7: Advanced Features & Optimization (8 hours)

Goals: Enhance system intelligence and performance

Tasks:

- Implement chunking strategy optimization (test semantic vs fixed-size)

- Add document type-specific processing (tables, images with OCR)

- Create query analysis (detect question type, complexity)

- Implement confidence scoring for answers

- Add caching for repeated queries

- Optimize embedding batch processing

Database Work:

- Add query result caching table

- Implement database connection pooling

- Optimize slow queries with EXPLAIN ANALYZE

- Add database-level full-text search indexes

- Create materialized views for analytics

Deliverable: Optimized system with 2x faster retrieval

### Week 8: Testing, Documentation & Polish (8 hours)

Goals: Production-ready system with documentation

Tasks:

- Create test dataset with sample documents and Q&A pairs

- Implement evaluation metrics (answer relevance, citation accuracy)

- Add error handling and user feedback mechanisms

- Write comprehensive README with setup instructions

- Create architecture diagram

- Add usage examples and demo video

- Implement basic monitoring (query counts, latency tracking)

Database Work:

- Create database backup/restore scripts

- Add database migration scripts (using Alembic)

- Document database schema with ER diagram

- Create analytics queries for system insights

Deliverable: Complete, documented project ready for presentation

## Database Schema Design

### Documents table

CREATE TABLE documents (

id SERIAL PRIMARY KEY,

filename VARCHAR(255) NOT NULL,

file_hash VARCHAR(64) UNIQUE NOT NULL,

file_size INTEGER,

upload_date TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

metadata JSONB,

status VARCHAR(50) DEFAULT 'processing'

);

### Chunks table (core of the system)

CREATE TABLE chunks (

id SERIAL PRIMARY KEY,

document_id INTEGER REFERENCES documents(id) ON DELETE CASCADE,

chunk_text TEXT NOT NULL,

chunk_index INTEGER NOT NULL,

page_number INTEGER,

embedding vector(1536),  -- for OpenAI embeddings

metadata JSONB,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

#### Create vector similarity index

CREATE INDEX chunks_embedding_idx ON chunks

USING ivfflat (embedding vector_cosine_ops)

WITH (lists = 100);

### Conversations table

CREATE TABLE conversations (

id SERIAL PRIMARY KEY,

session_id UUID UNIQUE NOT NULL,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

### Messages table

CREATE TABLE messages (

id SERIAL PRIMARY KEY,

conversation_id INTEGER REFERENCES conversations(id) ON DELETE CASCADE,

role VARCHAR(20) NOT NULL,  -- 'user' or 'assistant'

content TEXT NOT NULL,

citations JSONB,

timestamp TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

### Query analytics

CREATE TABLE query_logs (

id SERIAL PRIMARY KEY,

query_text TEXT NOT NULL,

retrieved_chunks INTEGER[],

response_time_ms INTEGER,

confidence_score FLOAT,

timestamp TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

## Technology Stack

### Core

- Python 3.10+ - Primary language

- LangChain - RAG framework (simplifies chunking, retrieval)

- OpenAI API - Embeddings (text-embedding-3-small) + LLM (GPT-4o-mini for cost)

### Database Options

- PostgreSQL + pgvector (Recommended for you)

  - Familiar territory

  - Great for learning vector operations

  - Single database for everything

- Qdrant (Alternative)

  - Purpose-built vector DB

  - Better performance at scale

  - Simpler vector operations

### Frontend

- Streamlit - Zero frontend framework knowledge needed

- Alternative: Gradio - Even simpler for demos

### Document Processing

- PyPDF2/pdfplumber - PDF extraction

- python-docx - Word documents

- BeautifulSoup4 - HTML/web pages

### Additional

- sentence-transformers - Alternative embeddings (free, local)

- rank-bm25 - Keyword search for hybrid retrieval

- SQLAlchemy - ORM (or use raw SQL, your choice)

## Key Database Challenges

### Vector Index Optimization

  - Compare HNSW vs IVFFlat performance

  - Tune index parameters (lists, probes)

  - Balance recall vs speed

### Efficient Metadata Filtering

  - Filter by document, date, tags before vector search

  - Design composite indexes

### Chunking Strategy Storage

  - Store multiple chunk versions

  - A/B test different strategies

  - Track which chunks get retrieved most

### Query Performance

  - Optimize JOIN operations between chunks and documents

  - Cache frequently accessed embeddings

  - Implement query result pagination

### Analytics & Monitoring

  - Track retrieval quality over time

  - Identify poor-performing queries

  - Monitor database growth and performance

## Evaluation Metrics

Track these to demonstrate system quality:

### Retrieval Metrics:

  - Precision@K (relevant chunks in top K)

  - Mean Reciprocal Rank (MRR)

  - Retrieval latency

### Answer Quality:

  - Citation accuracy (% of claims with valid sources)

  - Answer relevance (manual evaluation or LLM-as-judge)

  - User feedback (thumbs up/down)

### System Performance:

  - End-to-end query latency

  - Document processing time

  - Database query performance

## Cost Estimation

### OpenAI API (2 months):

- Embeddings: ~$0.13 per 1M tokens (very cheap)

- LLM calls: GPT-4o-mini ~$0.15/$0.60 per 1M tokens

- Estimated total: $20-40 for development/testing

### Alternatives to reduce cost:

- Use sentence-transformers (free, local embeddings)

- Use Anthropic Claude Sonnet (better quality, similar price)

- Use Ollama for local LLM (free but slower)

## Success Criteria for Capstone

Your project will demonstrate:

✅ AI Integration - RAG pipeline with LLM

✅ Database Expertise - Vector search, schema design, optimization

✅ System Design - Complete end-to-end application

✅ Practical Value - Solves real problem (document search)

✅ Technical Depth - Chunking strategies, retrieval optimization, citation tracking

## Bonus Features (If Time Permits)

- Multi-document comparison - Ask questions across multiple docs

- Document summarization - Auto-generate summaries

- Export functionality - Save conversations as PDF

- Admin dashboard - Analytics and system monitoring

- API layer - RESTful API for programmatic access

## Getting Started

Week 1, Day 1

# 1. Set up project

mkdir smart-doc-qa

cd smart-doc-qa

python -m venv venv

source venv/bin/activate  # or venv\Scripts\activate on Windows

# 2. Install dependencies

pip install openai langchain streamlit psycopg2-binary pgvector \

pypdf2 python-docx sqlalchemy

# 3. Set up PostgreSQL with pgvector

# Follow pgvector installation: https://github.com/pgvector/pgvector

# 4. Create .env file

echo "OPENAI_API_KEY=your_key_here" > .env

echo "DATABASE_URL=postgresql://user:pass@localhost/docqa" >> .env

# 5. Start coding!

This plan gives you a complete roadmap while playing to your database strengths. The project is substantial enough for a capstone but achievable in 64 hours. Focus on getting the core RAG pipeline working first (weeks 1-4), then enhance with additional features.

# Expanded RAG System with Document Categorization & Multi-Collection Architecture

This enhanced design transforms your Q&A system into a multi-tenant, category-aware knowledge base suitable for software development teams managing diverse document types.

## Architectural Enhancements

### Core Concept: Multi-Collection RAG

Instead of a single document store, you'll build category-specific collections where each document type has:

- Dedicated vector spaces (optional optimization)

- Category-specific metadata schemas

- Tailored chunking strategies (requirements need different chunking than code specs)

- Custom retrieval strategies per category

## Enhanced Database Schema

-- Categories/Document Types

CREATE TABLE categories (

id SERIAL PRIMARY KEY,

name VARCHAR(100) UNIQUE NOT NULL,  -- 'Requirements', 'Business Rules', etc.

description TEXT,

color VARCHAR(7),  -- for UI visualization

icon VARCHAR(50),

chunking_strategy JSONB,  -- store category-specific chunking config

metadata_schema JSONB,  -- define required/optional metadata fields

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

-- Projects/Workspaces (for team organization)

CREATE TABLE projects (

id SERIAL PRIMARY KEY,

name VARCHAR(200) NOT NULL,

description TEXT,

created_by VARCHAR(100),

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

settings JSONB  -- project-specific configs

);

-- Enhanced Documents table with categorization

CREATE TABLE documents (

id SERIAL PRIMARY KEY,

project_id INTEGER REFERENCES projects(id) ON DELETE CASCADE,

category_id INTEGER REFERENCES categories(id),

filename VARCHAR(255) NOT NULL,

file_hash VARCHAR(64) UNIQUE NOT NULL,

file_size INTEGER,

upload_date TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

-- Rich metadata

metadata JSONB,  -- flexible metadata per document

tags TEXT[],  -- array of tags for filtering

version VARCHAR(50),  -- document version tracking

author VARCHAR(100),

-- Status tracking

status VARCHAR(50) DEFAULT 'processing',  -- processing, indexed, failed

processing_error TEXT,

-- Full-text search

search_vector tsvector,

UNIQUE(project_id, filename, version)

);

-- Create full-text search index

CREATE INDEX documents_search_idx ON documents USING GIN(search_vector);

CREATE INDEX documents_tags_idx ON documents USING GIN(tags);

CREATE INDEX documents_category_idx ON documents(category_id);

CREATE INDEX documents_project_idx ON documents(project_id);

-- Enhanced Chunks table with category awareness

CREATE TABLE chunks (

id SERIAL PRIMARY KEY,

document_id INTEGER REFERENCES documents(id) ON DELETE CASCADE,

category_id INTEGER REFERENCES categories(id),

project_id INTEGER REFERENCES projects(id),

-- Content

chunk_text TEXT NOT NULL,

chunk_index INTEGER NOT NULL,

chunk_type VARCHAR(50),  -- 'paragraph', 'table', 'code', 'list', 'heading'

-- Location metadata

page_number INTEGER,

section_title TEXT,

heading_hierarchy TEXT[],  -- ['Chapter 1', 'Section 1.1', 'Subsection 1.1.1']

-- Vector embedding

embedding vector(1536),

-- Category-specific metadata

metadata JSONB,  -- e.g., requirement_id, priority, status for Requirements

-- Search optimization

search_vector tsvector,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

-- Optimized indexes

CREATE INDEX chunks_embedding_idx ON chunks

USING ivfflat (embedding vector_cosine_ops)

WITH (lists = 100);

CREATE INDEX chunks_category_idx ON chunks(category_id);

CREATE INDEX chunks_project_idx ON chunks(project_id);

CREATE INDEX chunks_document_idx ON chunks(document_id);

CREATE INDEX chunks_search_idx ON chunks USING GIN(search_vector);

CREATE INDEX chunks_metadata_idx ON chunks USING GIN(metadata);

-- Category-specific metadata examples stored as JSONB

-- Requirements: {"requirement_id": "REQ-001", "priority": "high", "status": "approved"}

-- Business Rules: {"rule_id": "BR-023", "applies_to": "payment_processing"}

-- Contracts: {"contract_id": "CNT-2024-05", "party": "Acme Corp", "effective_date": "2024-01-01"}

-- Document relationships (for traceability)

CREATE TABLE document_relationships (

id SERIAL PRIMARY KEY,

source_document_id INTEGER REFERENCES documents(id) ON DELETE CASCADE,

target_document_id INTEGER REFERENCES documents(id) ON DELETE CASCADE,

relationship_type VARCHAR(50),  -- 'implements', 'references', 'supersedes', 'derived_from'

metadata JSONB,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

UNIQUE(source_document_id, target_document_id, relationship_type)

);

-- Cross-references between chunks (requirement -> design -> code)

CREATE TABLE chunk_references (

id SERIAL PRIMARY KEY,

source_chunk_id INTEGER REFERENCES chunks(id) ON DELETE CASCADE,

target_chunk_id INTEGER REFERENCES chunks(id) ON DELETE CASCADE,

reference_type VARCHAR(50),  -- 'implements', 'satisfies', 'related_to'

confidence_score FLOAT,  -- AI-detected reference confidence

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

-- Enhanced query tracking with category filtering

CREATE TABLE queries (

id SERIAL PRIMARY KEY,

project_id INTEGER REFERENCES projects(id),

conversation_id INTEGER REFERENCES conversations(id),

query_text TEXT NOT NULL,

-- Query context

category_filter INTEGER[],  -- which categories were searched

tag_filter TEXT[],

date_filter_start DATE,

date_filter_end DATE,

-- Results

retrieved_chunks INTEGER[],

response_text TEXT,

citations JSONB,

-- Performance metrics

retrieval_time_ms INTEGER,

generation_time_ms INTEGER,

total_time_ms INTEGER,

chunks_retrieved INTEGER,

-- Quality metrics

confidence_score FLOAT,

user_feedback INTEGER,  -- -1, 0, 1 for thumbs down/neutral/up

timestamp TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

-- Analytics view for category usage

CREATE MATERIALIZED VIEW category_analytics AS

SELECT

c.id,

c.name,

COUNT(DISTINCT d.id) as document_count,

COUNT(DISTINCT ch.id) as chunk_count,

COUNT(DISTINCT q.id) as query_count,

AVG(q.confidence_score) as avg_confidence,

MAX(d.upload_date) as last_upload

FROM categories c

LEFT JOIN documents d ON c.id = d.category_id

LEFT JOIN chunks ch ON c.id = ch.category_id

LEFT JOIN queries q ON c.id = ANY(q.category_filter)

GROUP BY c.id, c.name;

CREATE INDEX ON category_analytics(name);

## Category-Specific Processing Strategies

1. Requirements Documents

REQUIREMENTS_CONFIG = {

"chunking": {

"strategy": "semantic",  # respect requirement boundaries

"chunk_size": 800,

"overlap": 100,

"split_on": ["REQ-", "Requirement", "SHALL", "MUST"]  # requirement markers

},

"metadata_extraction": {

"requirement_id": r"REQ-\d+",  # regex pattern

"priority": ["high", "medium", "low"],

"status": ["draft", "approved", "implemented", "deprecated"],

"category": "functional|non-functional|constraint"

},

"embeddings": {

"prefix": "requirement: "  # helps with semantic search

}

}

def process_requirement_doc(document):

"""Extract structured requirements with IDs and metadata"""

chunks = []

# Parse document structure

requirements = extract_requirements(document.text)

for req in requirements:

chunk = {

"text": req.text,

"metadata": {

"requirement_id": req.id,

"priority": extract_priority(req.text),

"status": extract_status(req.text),

"section": req.section,

"dependencies": extract_dependencies(req.text)

}

}

chunks.append(chunk)

return chunks

2. Business Rules

BUSINESS_RULES_CONFIG = {

"chunking": {

"strategy": "rule_based",

"chunk_size": 600,

"split_on": ["Rule:", "BR-", "If", "When", "Then"]

},

"metadata_extraction": {

"rule_id": r"BR-\d+",

"applies_to": "extract_entity",  # payment, authentication, etc.

"conditions": "extract_conditions",

"actions": "extract_actions"

}

}

def process_business_rules(document):

"""Extract business rules with conditions and actions"""

rules = []

# Parse rule structure (often in if-then format)

rule_blocks = split_into_rules(document.text)

for rule_block in rule_blocks:

rule = {

"text": rule_block.text,

"metadata": {

"rule_id": extract_rule_id(rule_block),

"applies_to": extract_domain_entity(rule_block),

"conditions": extract_conditions(rule_block),

"actions": extract_actions(rule_block),

"exceptions": extract_exceptions(rule_block)

}

}

rules.append(rule)

return rules

3. Technical Specifications

TECH_SPEC_CONFIG = {

"chunking": {

"strategy": "hierarchical",  # respect document structure

"chunk_size": 1200,  # larger for technical detail

"overlap": 200,

"preserve_sections": True

},

"metadata_extraction": {

"api_endpoints": r"(GET|POST|PUT|DELETE)\s+/\S+",

"data_models": "extract_data_schemas",

"technologies": ["Python", "React", "PostgreSQL"],

"diagrams": "extract_diagram_references"

}

}

4. Contracts

CONTRACT_CONFIG = {

"chunking": {

"strategy": "clause_based",

"chunk_size": 1000,

"split_on": ["Section", "Article", "Clause", "Paragraph"]

},

"metadata_extraction": {

"contract_id": r"CNT-\d+-\d+",

"parties": "extract_parties",

"effective_date": "extract_date",

"termination_date": "extract_date",

"clause_type": ["payment", "liability", "termination", "confidentiality"]

}

}

5. Design Documents

DESIGN_DOC_CONFIG = {

"chunking": {

"strategy": "component_based",

"chunk_size": 1000,

"split_on": ["Component:", "Module:", "Interface:"]

},

"metadata_extraction": {

"component_name": "extract_component",

"implements_requirements": r"REQ-\d+",  # link back to requirements

"technologies": "extract_tech_stack",

"interfaces": "extract_interfaces"

}

}

## Enhanced Retrieval Strategies

### Multi-Stage Retrieval Pipeline

class CategoryAwareRetriever:

def __init__(self, db_connection):

self.db = db_connection

def retrieve(self, query, project_id, category_filters=None, top_k=10):

"""

Multi-stage retrieval with category awareness

"""

# Stage 1: Query Understanding

query_analysis = self.analyze_query(query)

# Stage 2: Category Selection

if category_filters is None:

# Auto-detect relevant categories based on query

category_filters = self.detect_relevant_categories(query_analysis)

# Stage 3: Parallel Retrieval per Category

category_results = []

for category_id in category_filters:

results = self.retrieve_from_category(

query=query,

category_id=category_id,

project_id=project_id,

top_k=top_k // len(category_filters)

)

category_results.extend(results)

# Stage 4: Cross-Category Fusion & Reranking

reranked_results = self.rerank_across_categories(

query=query,

results=category_results,

top_k=top_k

)

# Stage 5: Add Related Chunks (traceability)

enriched_results = self.add_related_chunks(reranked_results)

return enriched_results

def analyze_query(self, query):

"""Use LLM to understand query intent"""

prompt = f"""

Analyze this query for a software development knowledge base:

Query: {query}

Identify:

1. Query type (factual, procedural, comparative, traceability)

2. Relevant document categories (requirements, design, contracts, etc.)

3. Key entities mentioned (component names, requirement IDs, etc.)

4. Temporal scope (current, historical, future)

Return as JSON.

"""

analysis = llm.generate(prompt)

return json.loads(analysis)

def detect_relevant_categories(self, query_analysis):

"""

Map query intent to document categories

"""

keywords_to_categories = {

"requirement": ["Requirements", "Business Rules"],

"contract": ["Contracts", "Proposals"],

"design": ["Design Documents", "Tech Specs"],

"implementation": ["Tech Specs", "Design Documents"],

"business rule": ["Business Rules", "Requirements"],

"api": ["Tech Specs", "Design Documents"],

"feature": ["Requirements", "Design Documents"]

}

relevant_categories = set()

query_lower = query_analysis.get("query", "").lower()

for keyword, categories in keywords_to_categories.items():

if keyword in query_lower:

relevant_categories.update(categories)

# If no categories detected, search all

if not relevant_categories:

return self.get_all_category_ids()

return self.get_category_ids(list(relevant_categories))

def retrieve_from_category(self, query, category_id, project_id, top_k=5):

"""

Category-specific retrieval with optimized strategies

"""

query_embedding = generate_embedding(query)

# Get category configuration

category_config = self.get_category_config(category_id)

# Hybrid search: vector + keyword + metadata

sql = """

WITH vector_search AS (

SELECT

id,

chunk_text,

metadata,

1 - (embedding <=> %s::vector) AS similarity_score

FROM chunks

WHERE category_id = %s

AND project_id = %s

ORDER BY embedding <=> %s::vector

LIMIT %s

),

keyword_search AS (

SELECT

id,

chunk_text,

metadata,

ts_rank(search_vector, plainto_tsquery('english', %s)) AS keyword_score

FROM chunks

WHERE category_id = %s

AND project_id = %s

AND search_vector @@ plainto_tsquery('english', %s)

LIMIT %s

)

SELECT DISTINCT

c.id,

c.chunk_text,

c.metadata,

c.document_id,

d.filename,

d.category_id,

cat.name as category_name,

COALESCE(vs.similarity_score, 0) * 0.7 +

COALESCE(ks.keyword_score, 0) * 0.3 AS combined_score

FROM chunks c

JOIN documents d ON c.document_id = d.id

JOIN categories cat ON c.category_id = cat.id

LEFT JOIN vector_search vs ON c.id = vs.id

LEFT JOIN keyword_search ks ON c.id = ks.id

WHERE (vs.id IS NOT NULL OR ks.id IS NOT NULL)

ORDER BY combined_score DESC

LIMIT %s;

"""

results = self.db.execute(

sql,

(query_embedding, category_id, project_id, query_embedding, top_k * 2,

query, category_id, project_id, query, top_k * 2,

top_k)

)

return results

def rerank_across_categories(self, query, results, top_k=10):

"""

Rerank results considering category relevance and content quality

"""

# Use LLM-based reranking for better quality

rerank_prompt = f"""

Query: {query}

Rank these chunks by relevance (1-10 scale):

{self.format_chunks_for_reranking(results)}

Return JSON array: [{{"chunk_id": X, "relevance_score": Y}}]

"""

reranked = llm.generate(rerank_prompt)

scores = json.loads(reranked)

# Merge AI scores with original scores

for result in results:

ai_score = next((s["relevance_score"] for s in scores

if s["chunk_id"] == result["id"]), 5)

result["final_score"] = (

result["combined_score"] * 0.6 +

(ai_score / 10) * 0.4

)

results.sort(key=lambda x: x["final_score"], reverse=True)

return results[:top_k]

def add_related_chunks(self, results):

"""

Add traceability: if retrieving a design doc, include related requirements

"""

enriched = []

for result in results:

# Get related chunks via relationships

related = self.db.execute("""

SELECT

tc.id,

tc.chunk_text,

tc.metadata,

d.filename,

cat.name as category_name,

cr.reference_type

FROM chunk_references cr

JOIN chunks tc ON cr.target_chunk_id = tc.id

JOIN documents d ON tc.document_id = d.id

JOIN categories cat ON tc.category_id = cat.id

WHERE cr.source_chunk_id = %s

AND cr.confidence_score > 0.7

ORDER BY cr.confidence_score DESC

LIMIT 3

""", (result["id"],))

result["related_chunks"] = related

enriched.append(result)

return enriched

### Category-Aware Query Interface

def answer_question_with_categories(

query,

project_id,

category_filters=None,

conversation_history=None

):

"""

Enhanced Q&A with category awareness and traceability

"""

# Step 1: Retrieve relevant context

retriever = CategoryAwareRetriever(db)

context_chunks = retriever.retrieve(

query=query,

project_id=project_id,

category_filters=category_filters,

top_k=10

)

# Step 2: Build context with category labels

context_text = ""

for i, chunk in enumerate(context_chunks):

context_text += f"""

[Source {i+1} - {chunk['category_name']} - {chunk['filename']}]

{chunk['chunk_text']}

"""

# Add related chunks for traceability

if chunk.get('related_chunks'):

context_text += "Related Information:\n"

for related in chunk['related_chunks']:

context_text += f"  - {related['category_name']}: {related['chunk_text'][:100]}...\n"

# Step 3: Category-aware prompt

prompt = f"""

You are a software development knowledge assistant. Answer the question using the provided context from various document categories.

Context from project documents:

{context_text}

Question: {query}

Instructions:

- Provide a clear, concise answer

- Cite sources using [Source N] notation

- If information spans multiple categories (e.g., requirement -> design), show the traceability

- If information is contradictory across categories, note this

- If you need documents from other categories not included, suggest which categories to search

Answer:

"""

response = llm.generate(prompt, conversation_history)

# Step 4: Extract and structure citations

citations = extract_citations_with_categories(response, context_chunks)

# Step 5: Log query with category information

log_query(

query=query,

project_id=project_id,

category_filters=category_filters,

retrieved_chunks=[c['id'] for c in context_chunks],

response=response,

citations=citations

)

return {

"answer": response,

"citations": citations,

"categories_searched": [c['category_name'] for c in context_chunks],

"traceability": extract_traceability_links(context_chunks)

}

### Advanced Features for Software Teams

#### 1. Traceability Matrix

def generate_traceability_matrix(project_id, requirement_ids=None):

"""

Generate requirement -> design -> implementation traceability

"""

sql = """

WITH req_chunks AS (

SELECT c.id, c.metadata->>'requirement_id' as req_id, c.chunk_text

FROM chunks c

JOIN categories cat ON c.category_id = cat.id

WHERE cat.name = 'Requirements' AND c.project_id = %s

),

design_links AS (

SELECT

rc.req_id,

dc.id as design_chunk_id,

dc.metadata->>'component_name' as component,

cr.confidence_score

FROM req_chunks rc

JOIN chunk_references cr ON rc.id = cr.source_chunk_id

JOIN chunks dc ON cr.target_chunk_id = dc.id

JOIN categories cat ON dc.category_id = cat.id

WHERE cat.name = 'Design Documents'

)

SELECT

req_id,

ARRAY_AGG(DISTINCT component) as implemented_in,

COUNT(*) as design_links,

AVG(confidence_score) as avg_confidence

FROM design_links

GROUP BY req_id

ORDER BY req_id;

"""

return db.execute(sql, (project_id,))

#### 2. Impact Analysis

def analyze_change_impact(document_id, project_id):

"""

When a requirement changes, show what else is affected

"""

impacted = db.execute("""

WITH RECURSIVE impact_chain AS (

-- Start with changed document's chunks

SELECT id, category_id, document_id, 1 as depth

FROM chunks

WHERE document_id = %s

UNION

-- Follow references to dependent documents

SELECT c.id, c.category_id, c.document_id, ic.depth + 1

FROM chunks c

JOIN chunk_references cr ON c.id = cr.target_chunk_id

JOIN impact_chain ic ON cr.source_chunk_id = ic.id

WHERE ic.depth < 3  -- Limit depth

)

SELECT DISTINCT

d.filename,

cat.name as category,

ic.depth,

COUNT(*) as affected_chunks

FROM impact_chain ic

JOIN documents d ON ic.document_id = d.id

JOIN categories cat ON ic.category_id = cat.id

WHERE d.id != %s  -- Exclude original document

GROUP BY d.filename, cat.name, ic.depth

ORDER BY ic.depth, cat.name;

""", (document_id, document_id))

return impacted

#### 3. Gap Analysis

def find_documentation_gaps(project_id):

"""

Find requirements without corresponding design docs

"""

gaps = db.execute("""

WITH requirements AS (

SELECT

c.id,

c.metadata->>'requirement_id' as req_id,

c.metadata->>'priority' as priority

FROM chunks c

JOIN categories cat ON c.category_id = cat.id

WHERE cat.name = 'Requirements'

AND c.project_id = %s

AND c.metadata->>'status' != 'deprecated'

),

has_design AS (

SELECT DISTINCT r.req_id

FROM requirements r

JOIN chunk_references cr ON r.id = cr.source_chunk_id

JOIN chunks dc ON cr.target_chunk_id = dc.id

JOIN categories cat ON dc.category_id = cat.id

WHERE cat.name IN ('Design Documents', 'Tech Specs')

)

SELECT

r.req_id,

r.priority

FROM requirements r

WHERE r.req_id NOT IN (SELECT req_id FROM has_design)

ORDER BY

CASE r.priority

WHEN 'high' THEN 1

WHEN 'medium' THEN 2

WHEN 'low' THEN 3

END;

""", (project_id,))

return gaps

#### 4. Smart Document Recommendations

def recommend_related_documents(current_document_id, limit=5):

"""

Suggest related documents user might want to review

"""

# Use embedding similarity of entire documents

recommendations = db.execute("""

WITH current_doc_embedding AS (

SELECT AVG(embedding) as doc_embedding

FROM chunks

WHERE document_id = %s

),

doc_similarities AS (

SELECT

d.id,

d.filename,

cat.name as category,

1 - (AVG(c.embedding) <=> cde.doc_embedding) as similarity

FROM chunks c

JOIN documents d ON c.document_id = d.id

JOIN categories cat ON d.category_id = cat.id

CROSS JOIN current_doc_embedding cde

WHERE d.id != %s

GROUP BY d.id, d.filename, cat.name, cde.doc_embedding

ORDER BY similarity DESC

LIMIT %s

)

SELECT * FROM doc_similarities;

""", (current_document_id, current_document_id, limit))

return recommendations

### Enhanced UI with Category Filtering

import streamlit as st

st.title("📚 Smart Document Q&A - Software Team Knowledge Base")

# Sidebar - Project & Category Selection

with st.sidebar:

st.header("Project & Filters")

# Project selector

projects = get_all_projects()

selected_project = st.selectbox(

"Select Project",

options=projects,

format_func=lambda x: x['name']

)

# Category filters with counts

st.subheader("Document Categories")

categories = get_categories_with_counts(selected_project['id'])

category_filters = []

for cat in categories:

checked = st.checkbox(

f"{cat['icon']} {cat['name']} ({cat['doc_count']} docs)",

value=True,  # All selected by default

key=f"cat_{cat['id']}"

)

if checked:

category_filters.append(cat['id'])

st.divider()

# Document upload

st.subheader("📤 Upload Document")

uploaded_file = st.file_uploader(

"Choose file",

type=['pdf', 'docx', 'txt', 'md']

)

if uploaded_file:

# Category selection for upload

upload_category = st.selectbox(

"Document Type",

options=categories,

format_func=lambda x: f"{x['icon']} {x['name']}"

)

# Optional metadata

with st.expander("Add Metadata (Optional)"):

version = st.text_input("Version")

author = st.text_input("Author")

tags = st.text_input("Tags (comma-separated)")

if st.button("Upload & Process"):

with st.spinner("Processing document..."):

process_and_index_document(

file=uploaded_file,

project_id=selected_project['id'],

category_id=upload_category['id'],

metadata={

'version': version,

'author': author,

'tags': tags.split(',') if tags else []

}

)

st.success(f"✅ {uploaded_file.name} indexed successfully!")

# Main area - Chat Interface

st.header("💬 Ask Questions")

# Display conversation history

if 'messages' not in st.session_state:

st.session_state.messages = []

for message in st.session_state.messages:

with st.chat_message(message["role"]):

st.markdown(message["content"])

# Show citations if present

if message.get("citations"):

with st.expander("📎 Sources"):

for cit in message["citations"]:

st.markdown(f"""

**{cit['category']}** - {cit['filename']}

{cit['text'][:200]}...

""")

# Query input

if query := st.chat_input("Ask about your documents..."):

# Add user message

st.session_state.messages.append({"role": "user", "content": query})

with st.chat_message("user"):

st.markdown(query)

# Generate response

with st.chat_message("assistant"):

with st.spinner("Searching documents..."):

result = answer_question_with_categories(

query=query,

project_id=selected_project['id'],

category_filters=category_filters if category_filters else None,

conversation_history=st.session_state.messages

)

st.markdown(result["answer"])

# Show which categories were used

st.caption(f"🔍 Searched: {', '.join(result['categories_searched'])}")

# Show citations

if result["citations"]:

with st.expander("📎 Sources & Traceability"):

for cit in result["citations"]:

st.markdown(f"""

**[{cit['category']}]** {cit['filename']}

> {cit['text']}

""")

# Show traceability if available

if cit.get('related'):

st.caption(f"↳ Related: {cit['related']}")

# Add assistant message to history

st.session_state.messages.append({

"role": "assistant",

"content": result["answer"],

"citations": result["citations"]

})

# Analytics Dashboard Tab

with st.expander("📊 Knowledge Base Analytics"):

col1, col2, col3 = st.columns(3)

stats = get_project_statistics(selected_project['id'])

with col1:

st.metric("Total Documents", stats['total_docs'])

st.metric("Total Chunks", stats['total_chunks'])

with col2:

st.metric("Questions Asked", stats['total_queries'])

st.metric("Avg Response Time", f"{stats['avg_response_time']}ms")

with col3:

st.metric("Avg Confidence", f"{stats['avg_confidence']:.2f}")

st.metric("User Satisfaction", f"{stats['satisfaction']}%")

# Category breakdown

st.subheader("Documents by Category")

category_data = get_category_breakdown(selected_project['id'])

st.bar_chart(category_data)

# Gap analysis

st.subheader("⚠️ Documentation Gaps")

gaps = find_documentation_gaps(selected_project['id'])

if gaps:

st.table(gaps)

else:

st.success("No gaps found! All requirements have design documentation.")

---

## Updated Implementation Timeline

With these enhancements, adjust your timeline:

- Week 1-2: Enhanced Foundation (16 hours)

  - Set up multi-category schema

  - Implement category-specific document processors

  - Build category configuration system

- Week 3: Advanced Retrieval (8 hours)

  - Multi-category retrieval pipeline

  - Hybrid search per category

  - Cross-category reranking

- Week 4: Traceability & Relationships (8 hours)

  - Document relationship tracking

  - Chunk reference detection (AI-powered)

  - Traceability matrix generation

- Week 5-6: Category-Aware UI (16 hours)

  - Category filtering interface

  - Multi-project support

  - Analytics dashboard

  - Upload with categorization

- Week 7: Advanced Features (8 hours)

  - Impact analysis

  - Gap detection

  - Document recommendations

  - Smart query routing

- Week 8: Testing & Polish (8 hours)

  - Test with realistic software documentation

  - Performance optimization

  - Documentation

  - Demo preparation

---

## Example Queries This System Can Handle

1. **"What are the high-priority requirements that don't have design documents yet?"**

- Searches Requirements category

- Checks for design doc links

- Returns gap analysis

2. **"Show me all business rules related to payment processing"**

- Filters Business Rules category

- Uses metadata filtering

- Returns structured rules

3. **"What components implement REQ-045?"**

- Traces from Requirements → Design Documents

- Shows traceability chain

- Includes confidence scores

4. **"Compare our contract terms with the proposal we sent"**

- Searches both Contracts and Proposals categories

- Side-by-side comparison

- Highlights differences

5. **"If we change the authentication requirement, what else is affected?"**

- Impact analysis across categories

- Shows dependency chain

- Lists affected documents

---

This expanded design gives you a **production-grade, category-aware RAG system** perfect for software development teams. It leverages your database expertise while keeping the AI integration manageable within your timeline.

# Multi-Agent Agentic AI Architecture for Category-Specific Document Specialists

This design creates specialized agents for each document category with an orchestrator that routes queries and synthesizes responses.

## Architecture Overview

┌─────────────────────────────────────────────────────────────┐

│                     ORCHESTRATOR AGENT                      │

│  - Query Understanding & Intent Detection                   │

│  - Agent Selection & Routing                                │

│  - Response Synthesis & Conflict Resolution                 │

│  - Conversation State Management                            │

└───────────────┬─────────────────────────────────────────────┘

│

├──────────┬──────────┬──────────┬──────────┐

▼          ▼          ▼          ▼          ▼

┌─────────────────┐ ┌─────────────────┐ ┌─────────────────┐

│ Requirements    │ │ Business Rules  │ │ Design Docs     │

│ Agent           │ │ Agent           │ │ Agent           │

│ - REQ expertise │ │ - Rule logic    │ │ - Architecture  │

│ - Gap detection │ │ - Validation    │ │ - Components    │

└─────────────────┘ └─────────────────┘ └─────────────────┘

┌─────────────────┐ ┌─────────────────┐ ┌─────────────────┐

│ Tech Specs      │ │ Contracts       │ │ Proposals       │

│ Agent           │ │ Agent           │ │ Agent           │

│ - API docs      │ │ - Legal terms   │ │ - Estimates     │

│ - Code examples │ │ - Compliance    │ │ - Commitments   │

└─────────────────┘ └─────────────────┘ └─────────────────┘

## Base Agent Framework

python

from typing import List, Dict, Any, Optional

from abc import ABC, abstractmethod

from dataclasses import dataclass

import json

@dataclass

class AgentContext:

"""Shared context across all agents"""

project_id: int

conversation_history: List[Dict[str, str]]

user_preferences: Dict[str, Any]

current_query: str

query_metadata: Dict[str, Any]

@dataclass

class AgentResponse:

"""Standardized response from agents"""

agent_id: str

agent_name: str

content: str

confidence: float  # 0.0 to 1.0

sources: List[Dict[str, Any]]

metadata: Dict[str, Any]

requires_followup: bool = False

suggested_agents: List[str] = None  # Suggest other agents to consult

class BaseAgent(ABC):

"""Base class for all specialized agents"""

def __init__(

self,

agent_id: str,

name: str,

category_id: int,

llm_model: str = "gpt-4o-mini",

temperature: float = 0.1

):

self.agent_id = agent_id

self.name = name

self.category_id = category_id

self.llm_model = llm_model

self.temperature = temperature

self.retriever = CategoryAwareRetriever(db)

@abstractmethod

def get_system_prompt(self) -> str:

"""Define agent's personality and expertise"""

pass

@abstractmethod

def can_handle_query(self, query: str, context: AgentContext) -> float:

"""

Determine if this agent should handle the query

Returns confidence score 0.0-1.0

"""

pass

def retrieve_context(

self,

query: str,

context: AgentContext,

top_k: int = 5

) -> List[Dict[str, Any]]:

"""Retrieve relevant documents from this agent's category"""

return self.retriever.retrieve_from_category(

query=query,

category_id=self.category_id,

project_id=context.project_id,

top_k=top_k

)

def process_query(

self,

query: str,

context: AgentContext,

retrieved_context: Optional[List[Dict]] = None

) -> AgentResponse:

"""

Main processing logic for the agent

"""

# Retrieve context if not provided

if retrieved_context is None:

retrieved_context = self.retrieve_context(query, context)

# Build prompt

prompt = self._build_prompt(query, retrieved_context, context)

# Generate response

response = self._call_llm(prompt, context)

# Parse and structure response

return self._parse_response(response, retrieved_context)

def _build_prompt(

self,

query: str,

retrieved_context: List[Dict],

context: AgentContext

) -> str:

"""Build the prompt for LLM"""

system_prompt = self.get_system_prompt()

context_text = self._format_context(retrieved_context)

conversation_text = self._format_conversation_history(

context.conversation_history

)

prompt = f"""{system_prompt}

CONVERSATION HISTORY:

{conversation_text}

RELEVANT CONTEXT FROM {self.name.upper()}:

{context_text}

CURRENT QUERY: {query}

Please provide a response that:

1. Answers the query using the context provided

2. Cites specific sources with [Source N] notation

3. Indicates your confidence level (high/medium/low)

4. Suggests if other document categories should be consulted

5. Returns response in JSON format:

{{

"answer": "your detailed answer",

"confidence": "high|medium|low",

"key_sources": ["source1", "source2"],

"suggests_consulting": ["agent_name1", "agent_name2"],

"reasoning": "why you're suggesting other agents"

}}

RESPONSE:"""

return prompt

def _format_context(self, chunks: List[Dict]) -> str:

"""Format retrieved chunks for prompt"""

formatted = ""

for i, chunk in enumerate(chunks, 1):

formatted += f"""

[Source {i}] - {chunk['filename']} (Page {chunk.get('page_number', 'N/A')})

{chunk['chunk_text']}

Metadata: {json.dumps(chunk.get('metadata', {}), indent=2)}

---

"""

return formatted

def _format_conversation_history(self, history: List[Dict]) -> str:

"""Format conversation history"""

if not history:

return "No previous conversation."

formatted = ""

for msg in history[-5:]:  # Last 5 messages

formatted += f"{msg['role'].upper()}: {msg['content']}\n"

return formatted

def _call_llm(self, prompt: str, context: AgentContext) -> str:

"""Call LLM with prompt"""

# Using OpenAI as example

from openai import OpenAI

client = OpenAI()

response = client.chat.completions.create(

model=self.llm_model,

messages=[{"role": "user", "content": prompt}],

temperature=self.temperature,

response_format={"type": "json_object"}

)

return response.choices[0].message.content

def _parse_response(

self,

llm_response: str,

retrieved_context: List[Dict]

) -> AgentResponse:

"""Parse LLM response into structured format"""

parsed = json.loads(llm_response)

confidence_map = {"high": 0.9, "medium": 0.6, "low": 0.3}

return AgentResponse(

agent_id=self.agent_id,

agent_name=self.name,

content=parsed["answer"],

confidence=confidence_map.get(parsed["confidence"], 0.5),

sources=retrieved_context,

metadata={

"key_sources": parsed.get("key_sources", []),

"reasoning": parsed.get("reasoning", "")

},

suggested_agents=parsed.get("suggests_consulting", [])

)

## Specialized Agent Implementations

### Requirements Agent

python

class RequirementsAgent(BaseAgent):

"""

Specialist in requirements documents

Expertise: requirement analysis, gap detection, traceability

"""

def __init__(self):

super().__init__(

agent_id="req_agent",

name="Requirements Specialist",

category_id=get_category_id("Requirements"),

temperature=0.1  # Very precise for requirements

)

def get_system_prompt(self) -> str:

return """You are a Requirements Analysis Specialist with deep expertise in:

- Analyzing functional and non-functional requirements

- Identifying requirement gaps and conflicts

- Tracing requirements to design and implementation

- Assessing requirement completeness and clarity

- Understanding requirement priorities and dependencies

Your responses should be:

- Precise and unambiguous

- Reference specific requirement IDs when available

- Identify any ambiguities or conflicts

- Suggest when design or technical specifications should be consulted

- Highlight gaps or missing information

When analyzing requirements, always check for:

- Completeness (are all aspects covered?)

- Testability (can this be verified?)

- Consistency (any contradictions?)

- Traceability (links to design/implementation?)

"""

def can_handle_query(self, query: str, context: AgentContext) -> float:

"""Determine relevance to requirements"""

requirement_keywords = [

"requirement", "req-", "shall", "must", "feature",

"functionality", "user story", "acceptance criteria",

"business need", "capability", "specification"

]

query_lower = query.lower()

matches = sum(1 for kw in requirement_keywords if kw in query_lower)

# Check if specific requirement IDs mentioned

if "req-" in query_lower or "requirement id" in query_lower:

return 0.95

# Check query intent from context

query_type = context.query_metadata.get("query_type", "")

if "requirement" in query_type:

return 0.9

return min(0.3 + (matches * 0.15), 1.0)

def find_requirement_gaps(self, project_id: int) -> Dict[str, Any]:

"""Specialized function for gap analysis"""

gaps = find_documentation_gaps(project_id)

gap_analysis = {

"high_priority_gaps": [g for g in gaps if g['priority'] == 'high'],

"medium_priority_gaps": [g for g in gaps if g['priority'] == 'medium'],

"total_gaps": len(gaps),

"recommendations": []

}

# Generate recommendations using LLM

if gaps:

prompt = f"""

The following requirements lack design documentation:

{json.dumps(gaps, indent=2)}

Provide prioritized recommendations for addressing these gaps.

"""

recommendations = self._call_llm(prompt, None)

gap_analysis["recommendations"] = recommendations

return gap_analysis

### Business Rules Agent

python

class BusinessRulesAgent(BaseAgent):

"""

Specialist in business rules and logic

Expertise: rule validation, conflict detection, rule chaining

"""

def __init__(self):

super().__init__(

agent_id="br_agent",

name="Business Rules Specialist",

category_id=get_category_id("Business Rules"),

temperature=0.0  # Absolute precision for rules

)

def get_system_prompt(self) -> str:

return """You are a Business Rules Expert specializing in:

- Business logic and rule interpretation

- Rule validation and consistency checking

- Identifying rule conflicts and dependencies

- Explaining rule implications and edge cases

- Rule composition and chaining analysis

Your responses should:

- Clearly state the applicable rules

- Explain the logic and conditions

- Identify any conflicts between rules

- Highlight exceptions and edge cases

- Reference specific rule IDs (e.g., BR-001)

- Suggest when legal/contract documents should be consulted

When analyzing rules, always consider:

- Conditions: What triggers this rule?

- Actions: What happens when conditions are met?

- Exceptions: Are there any special cases?

- Dependencies: What other rules interact with this?

- Priority: How does this rule rank with conflicting rules?

"""

def can_handle_query(self, query: str, context: AgentContext) -> float:

"""Determine relevance to business rules"""

rule_keywords = [

"rule", "br-", "business logic", "policy",

"if", "when", "then", "condition", "validation",

"constraint", "restriction", "allowed", "prohibited"

]

query_lower = query.lower()

matches = sum(1 for kw in rule_keywords if kw in query_lower)

if "br-" in query_lower or "business rule" in query_lower:

return 0.95

# Check for conditional logic patterns

if any(pattern in query_lower for pattern in ["if ", "when ", "what happens when"]):

return 0.7

return min(0.2 + (matches * 0.15), 1.0)

def validate_rule_consistency(

self,

rule_ids: List[str],

project_id: int

) -> Dict[str, Any]:

"""Check for conflicts between multiple rules"""

rules = self.retriever.get_rules_by_ids(rule_ids, project_id)

prompt = f"""

Analyze these business rules for conflicts, overlaps, or dependencies:

{json.dumps(rules, indent=2)}

Identify:

1. Direct conflicts (contradictory rules)

2. Overlapping conditions (rules that might apply simultaneously)

3. Dependencies (rules that depend on others)

4. Gaps (scenarios not covered by any rule)

Return as structured JSON.

"""

analysis = self._call_llm(prompt, None)

return json.loads(analysis)

### Design Documents Agent

python

class DesignAgent(BaseAgent):

"""

Specialist in system design and architecture

Expertise: component analysis, design patterns, architecture decisions

"""

def __init__(self):

super().__init__(

agent_id="design_agent",

name="Design & Architecture Specialist",

category_id=get_category_id("Design Documents"),

temperature=0.2

)

def get_system_prompt(self) -> str:

return """You are a Software Architecture and Design Expert with expertise in:

- System architecture and design patterns

- Component interactions and interfaces

- Design decisions and trade-offs

- Requirement-to-design traceability

- Design quality assessment

Your responses should:

- Explain architectural components and their relationships

- Reference specific component names and interfaces

- Trace design elements back to requirements when relevant

- Identify design patterns being used

- Suggest when technical specifications should be consulted

- Highlight potential design issues or improvements

When analyzing designs, consider:

- Modularity: Are components well-separated?

- Scalability: Can this design handle growth?

- Maintainability: Is it easy to modify?

- Traceability: Which requirements does this satisfy?

- Integration: How do components interact?

"""

def can_handle_query(self, query: str, context: AgentContext) -> float:

"""Determine relevance to design documents"""

design_keywords = [

"design", "architecture", "component", "module",

"interface", "api", "system", "structure",

"pattern", "diagram", "flow", "integration"

]

query_lower = query.lower()

matches = sum(1 for kw in design_keywords if kw in query_lower)

# Check for implementation-related queries

if any(kw in query_lower for kw in ["how does", "how is", "implement"]):

return 0.8

return min(0.2 + (matches * 0.15), 1.0)

def trace_requirement_to_design(

self,

requirement_id: str,

project_id: int

) -> Dict[str, Any]:

"""Trace a requirement to its design implementation"""

traceability = self.retriever.get_requirement_traceability(

requirement_id,

project_id

)

if not traceability:

return {

"requirement_id": requirement_id,

"design_coverage": "none",

"recommendation": "No design documentation found for this requirement"

}

return {

"requirement_id": requirement_id,

"design_coverage": "complete",

"components": traceability['components'],

"design_documents": traceability['documents'],

"interfaces": traceability.get('interfaces', [])

}

### Technical Specifications Agent

python

class TechSpecsAgent(BaseAgent):

"""

Specialist in technical specifications and implementation details

Expertise: APIs, data models, technical constraints, code examples

"""

def __init__(self):

super().__init__(

agent_id="tech_agent",

name="Technical Specifications Expert",

category_id=get_category_id("Tech Specs"),

temperature=0.1

)

def get_system_prompt(self) -> str:

return """You are a Technical Specifications Expert specializing in:

- API specifications and endpoints

- Data models and schemas

- Technical implementation details

- Code examples and patterns

- Technical constraints and limitations

- Technology stack decisions

Your responses should:

- Provide precise technical details

- Reference specific APIs, endpoints, or data structures

- Include relevant code examples when available

- Explain technical trade-offs and constraints

- Suggest when design documents should be consulted for context

- Highlight compatibility and integration considerations

When analyzing technical specs, consider:

- Completeness: Are all details specified?

- Consistency: Do specs align with design?

- Feasibility: Can this be implemented?

- Standards: Are best practices followed?

- Performance: What are the implications?

"""

def can_handle_query(self, query: str, context: AgentContext) -> float:

"""Determine relevance to technical specs"""

tech_keywords = [

"api", "endpoint", "schema", "data model",

"database", "table", "field", "parameter",

"request", "response", "authentication", "authorization",

"technical", "implementation", "code", "function"

]

query_lower = query.lower()

matches = sum(1 for kw in tech_keywords if kw in query_lower)

# Check for API-related queries

if any(kw in query_lower for kw in ["api", "endpoint", "/api/"]):

return 0.9

return min(0.2 + (matches * 0.15), 1.0)

### Contracts Agent

python

class ContractsAgent(BaseAgent):

"""

Specialist in contracts and legal documents

Expertise: contract terms, obligations, rights, compliance

"""

def __init__(self):

super().__init__(

agent_id="contract_agent",

name="Contracts & Legal Specialist",

category_id=get_category_id("Contracts"),

temperature=0.0  # Maximum precision for legal matters

)

def get_system_prompt(self) -> str:

return """You are a Contracts and Legal Documents Specialist with expertise in:

- Contract terms and conditions

- Obligations and rights of parties

- Payment terms and schedules

- Liability and indemnification clauses

- Termination conditions

- Compliance requirements

IMPORTANT: You are NOT providing legal advice. You are analyzing and explaining

contract content for informational purposes only.

Your responses should:

- Quote exact contract language when relevant

- Explain terms in clear, understandable language

- Identify key obligations and deadlines

- Highlight potential risks or ambiguities

- Reference specific contract sections/clauses

- Suggest when proposals should be compared

- Always include disclaimer about seeking legal counsel

When analyzing contracts:

- Parties: Who are the involved parties?

- Obligations: What must each party do?

- Timeline: What are the key dates?

- Payment: What are the financial terms?

- Risks: What liabilities exist?

"""

def can_handle_query(self, query: str, context: AgentContext) -> float:

"""Determine relevance to contracts"""

contract_keywords = [

"contract", "agreement", "obligation", "liability",

"payment", "terms", "clause", "party", "parties",

"termination", "renewal", "indemnification",

"warranty", "legal", "compliance"

]

query_lower = query.lower()

matches = sum(1 for kw in contract_keywords if kw in query_lower)

if "contract" in query_lower or "agreement" in query_lower:

return 0.95

return min(0.2 + (matches * 0.15), 1.0)

def compare_contract_vs_proposal(

self,

contract_id: str,

proposal_id: str,

project_id: int

) -> Dict[str, Any]:

"""Compare contract terms with original proposal"""

contract = self.retriever.get_document_content(contract_id, project_id)

proposal = self.retriever.get_document_content(proposal_id, project_id)

prompt = f"""

Compare this contract with the original proposal:

PROPOSAL:

{proposal}

CONTRACT:

{contract}

Identify:

1. Key differences in scope or deliverables

2. Changes in payment terms

3. New obligations not in proposal

4. Items from proposal not in contract

5. Risk assessment of differences

Return structured JSON analysis.

"""

comparison = self._call_llm(prompt, None)

return json.loads(comparison)

### Proposals Agent

python

class ProposalsAgent(BaseAgent):

"""

Specialist in proposals and commitments

Expertise: scope, estimates, commitments, timelines

"""

def __init__(self):

super().__init__(

agent_id="proposal_agent",

name="Proposals Specialist",

category_id=get_category_id("Proposals"),

temperature=0.1

)

def get_system_prompt(self) -> str:

return """You are a Proposals and Commitments Expert specializing in:

- Project scope and deliverables

- Cost estimates and pricing

- Timeline and milestones

- Resource allocation

- Assumptions and constraints

- Risk assessment

Your responses should:

- Clearly state proposed scope and deliverables

- Reference specific costs and timelines

- Identify assumptions made in the proposal

- Highlight risks and mitigation strategies

- Compare with related requirements when relevant

- Suggest when contracts should be consulted (if accepted)

When analyzing proposals:

- Scope: What will be delivered?

- Cost: What is the financial commitment?

- Timeline: When will deliverables be ready?

- Resources: Who/what is needed?

- Risks: What could go wrong?

- Assumptions: What are we assuming?

"""

def can_handle_query(self, query: str, context: AgentContext) -> float:

"""Determine relevance to proposals"""

proposal_keywords = [

"proposal", "estimate", "quote", "bid",

"cost", "price", "timeline", "milestone",

"deliverable", "scope", "assumption", "commitment"

]

query_lower = query.lower()

matches = sum(1 for kw in proposal_keywords if kw in query_lower)

if "proposal" in query_lower or "estimate" in query_lower:

return 0.9

return min(0.2 + (matches * 0.15), 1.0)

## Orchestrator Agent

python

class OrchestratorAgent:

"""

Master coordinator that:

- Analyzes queries to determine which agents should respond

- Routes queries to appropriate agents

- Synthesizes multi-agent responses

- Resolves conflicts between agents

- Manages conversation flow

"""

def __init__(self, agents: List[BaseAgent]):

self.agents = {agent.agent_id: agent for agent in agents}

self.llm_model = "gpt-4o"  # Use stronger model for orchestration

self.conversation_state = {}

def process_query(

self,

query: str,

project_id: int,

conversation_history: List[Dict] = None

) -> Dict[str, Any]:

"""

Main orchestration logic

"""

# Step 1: Analyze query

context = self._create_context(query, project_id, conversation_history)

query_analysis = self._analyze_query(query, context)

# Step 2: Select agents

selected_agents = self._select_agents(query, context, query_analysis)

# Step 3: Execute agents in parallel or sequence

agent_responses = self._execute_agents(

selected_agents,

query,

context,

query_analysis

)

# Step 4: Synthesize responses

final_response = self._synthesize_responses(

query,

agent_responses,

context

)

# Step 5: Handle follow-ups if needed

if self._requires_followup(agent_responses):

followup_response = self._handle_followup(

query,

agent_responses,

context

)

final_response["followup"] = followup_response

return final_response

def _create_context(

self,

query: str,

project_id: int,

conversation_history: List[Dict]

) -> AgentContext:

"""Create shared context for all agents"""

return AgentContext(

project_id=project_id,

conversation_history=conversation_history or [],

user_preferences={},

current_query=query,

query_metadata={}

)

def _analyze_query(self, query: str, context: AgentContext) -> Dict[str, Any]:

"""

Use LLM to deeply understand the query

"""

prompt = f"""Analyze this user query for a software development knowledge base:

Query: "{query}"

Provide a detailed analysis including:

1. Query Type: (factual, procedural, comparative, traceability, gap_analysis, impact_analysis)

2. Primary Intent: What is the user trying to accomplish?

3. Required Document Categories: Which categories are most relevant?

4. Complexity: (simple, medium, complex, multi-faceted)

5. Requires Multiple Agents: Boolean

6. Key Entities: Extract specific IDs, names, or references (e.g., REQ-001, payment API)

7. Temporal Scope: (current, historical, future/planning)

Return as JSON:

{{

"query_type": "...",

"primary_intent": "...",

"required_categories": ["category1", "category2"],

"complexity": "...",

"requires_multiple_agents": true/false,

"key_entities": {{}},

"temporal_scope": "...",

"suggested_workflow": "parallel|sequential|hybrid"

}}

"""

from openai import OpenAI

client = OpenAI()

response = client.chat.completions.create(

model=self.llm_model,

messages=[{"role": "user", "content": prompt}],

temperature=0.1,

response_format={"type": "json_object"}

)

analysis = json.loads(response.choices[0].message.content)

context.query_metadata = analysis

return analysis

def _select_agents(

self,

query: str,

context: AgentContext,

query_analysis: Dict[str, Any]

) -> List[Dict[str, Any]]:

"""

Determine which agents should handle this query

"""

agent_scores = []

# Get relevance score from each agent

for agent_id, agent in self.agents.items():

score = agent.can_handle_query(query, context)

if score > 0.3:  # Threshold for consideration

agent_scores.append({

"agent_id": agent_id,

"agent": agent,

"score": score

})

# Sort by score

agent_scores.sort(key=lambda x: x["score"], reverse=True)

# Decide how many agents to use based on complexity

complexity = query_analysis.get("complexity", "simple")

if complexity == "simple":

# Use top 1-2 agents

selected = agent_scores[:2]

elif complexity == "medium":

# Use top 2-3 agents

selected = agent_scores[:3]

else:  # complex or multi-faceted

# Use all relevant agents (score > 0.5)

selected = [a for a in agent_scores if a["score"] > 0.5]

return selected

def _execute_agents(

self,

selected_agents: List[Dict],

query: str,

context: AgentContext,

query_analysis: Dict[str, Any]

) -> List[AgentResponse]:

"""

Execute selected agents (parallel or sequential based on query)

"""

workflow = query_analysis.get("suggested_workflow", "parallel")

if workflow == "sequential":

return self._execute_sequential(selected_agents, query, context)

elif workflow == "hybrid":

return self._execute_hybrid(selected_agents, query, context)

else:  # parallel

return self._execute_parallel(selected_agents, query, context)

def _execute_parallel(

self,

selected_agents: List[Dict],

query: str,

context: AgentContext

) -> List[AgentResponse]:

"""Execute agents in parallel (for independent queries)"""

import concurrent.futures

responses = []

with concurrent.futures.ThreadPoolExecutor(max_workers=5) as executor:

futures = {

executor.submit(

agent_info["agent"].process_query,

query,

context

): agent_info

for agent_info in selected_agents

}

for future in concurrent.futures.as_completed(futures):

try:

response = future.result()

responses.append(response)

except Exception as e:

print(f"Agent failed: {e}")

return responses

def _execute_sequential(

self,

selected_agents: List[Dict],

query: str,

context: AgentContext

) -> List[AgentResponse]:

"""

Execute agents sequentially (for dependent queries)

Later agents can see previous responses

"""

responses = []

for agent_info in selected_agents:

# Add previous responses to context

if responses:

context.conversation_history.append({

"role": "assistant",

"content": self._format_previous_responses(responses)

})

response = agent_info["agent"].process_query(query, context)

responses.append(response)

return responses

def _execute_hybrid(

self,

selected_agents: List[Dict],

query: str,

context: AgentContext

) -> List[AgentResponse]:

"""

Execute some agents in parallel, then use results for next stage

E.g., Requirements + Design in parallel, then Tech Specs uses both

"""

# Group agents by dependency

stage_1 = [a for a in selected_agents if a["score"] > 0.7] stage_2 = [a for a in selected_agents if a["score"] <= 0.7]

# Execute stage 1 in parallel

stage_1_responses = self._execute_parallel(stage_1, query, context)

# Update context with stage 1 results

if stage_1_responses:

context.conversation_history.append({

"role": "assistant",

"content": self._format_previous_responses(stage_1_responses)

})

# Execute stage 2 with enriched context

stage_2_responses = self._execute_parallel(stage_2, query, context)

return stage_1_responses + stage_2_responses

def _synthesize_responses(

self,

query: str,

agent_responses: List[AgentResponse],

context: AgentContext

) -> Dict[str, Any]:

"""

Combine multiple agent responses into coherent answer

"""

if len(agent_responses) == 1:

# Single agent, no synthesis needed

return {

"answer": agent_responses[0].content,

"sources": agent_responses[0].sources,

"confidence": agent_responses[0].confidence,

"agents_consulted": [agent_responses[0].agent_name]

}

# Multi-agent synthesis

synthesis_prompt = f"""You are coordinating multiple specialized agents to answer a query.

Original Query: "{query}"

Agent Responses: {self._format_agent_responses_for_synthesis(agent_responses)}

Your task:

- Synthesize a coherent, comprehensive answer

- Resolve any conflicts between agents (note disagreements if any)

- Integrate information from all agents logically

- Maintain citations to original sources

- Indicate confidence level based on agent agreement

Return JSON: {{ "synthesized_answer": "...", "confidence": "high|medium|low", "agent_agreement": "full|partial|conflicting", "key_insights": ["insight1", "insight2"], "conflicting_information": "..." if any }} """

from openai import OpenAI

client = OpenAI()

response = client.chat.completions.create(

model=self.llm_model,

messages=[{"role": "user", "content": synthesis_prompt}],

temperature=0.2,

response_format={"type": "json_object"}

)

synthesis = json.loads(response.choices[0].message.content)

# Combine sources from all agents

all_sources = []

for agent_response in agent_responses:

all_sources.extend(agent_response.sources)

return {

"answer": synthesis["synthesized_answer"],

"sources": all_sources,

"confidence": synthesis["confidence"],

"agents_consulted": [r.agent_name for r in agent_responses],

"agent_agreement": synthesis["agent_agreement"],

"key_insights": synthesis.get("key_insights", []),

"conflicts": synthesis.get("conflicting_information")

}

def _requires_followup(self, agent_responses: List[AgentResponse]) -> bool:

"""Check if any agent suggested consulting other agents"""

return any(r.suggested_agents for r in agent_responses)

def _handle_followup(

self,

query: str,

agent_responses: List[AgentResponse],

context: AgentContext

) -> Dict[str, Any]:

"""Execute suggested follow-up agents"""

suggested_agent_names = set()

for response in agent_responses:

if response.suggested_agents:

suggested_agent_names.update(response.suggested_agents)

# Find agents by name

followup_agents = []

for agent_id, agent in self.agents.items():

if agent.name in suggested_agent_names:

followup_agents.append({"agent": agent, "score": 0.8})

if not followup_agents:

return None

# Execute follow-up agents

followup_responses = self._execute_parallel(followup_agents, query, context)

return {

"additional_insights": followup_responses,

"reason": "Suggested by primary agents for complete answer"

}

def _format_agent_responses_for_synthesis(

self,

responses: List[AgentResponse]

) -> str:

"""Format responses for synthesis prompt"""

formatted = ""

for i, response in enumerate(responses, 1):

formatted += f"""

Agent {i}: {response.agent_name} Confidence: {response.confidence} Response: {response.content}

Key Sources: {len(response.sources)} documents

""" return formatted

def _format_previous_responses(self, responses: List[AgentResponse]) -> str:

"""Format responses to add to conversation history"""

formatted = "Previous agent findings:\n"

for response in responses:

formatted += f"- {response.agent_name}: {response.content[:200]}...\n"

return formatted

---

## 4. System Initialization & Configuration

```python

# system_config.py

class MultiAgentSystem:

"""Main system that initializes and manages all agents"""

def __init__(self):

self.agents = self._initialize_agents()

self.orchestrator = OrchestratorAgent(self.agents)

def _initialize_agents(self) -> List[BaseAgent]:

"""Initialize all specialized agents"""

return [

RequirementsAgent(),

BusinessRulesAgent(),

DesignAgent(),

TechSpecsAgent(),

ContractsAgent(),

ProposalsAgent()

]

def query(

self,

query: str,

project_id: int,

conversation_history: List[Dict] = None

) -> Dict[str, Any]:

"""

Main entry point for queries

"""

return self.orchestrator.process_query(

query=query,

project_id=project_id,

conversation_history=conversation_history

)

def get_agent_by_id(self, agent_id: str) -> BaseAgent:

"""Get specific agent for direct queries"""

return self.agents.get(agent_id)

def get_available_agents(self) -> List[Dict[str, str]]:

"""Return list of available agents"""

return [

{

"id": agent.agent_id,

"name": agent.name,

"category": get_category_name(agent.category_id)

}

for agent in self.agents.values()

]

# Usage example

def main():

# Initialize system

system = MultiAgentSystem()

# Example queries

queries = [

"What are the high-priority requirements without design docs?",

"Explain the payment processing business rules",

"Compare our contract terms with the original proposal",

"What components implement REQ-045?"

]

project_id = 1

for query in queries:

print(f"\n{'='*60}")

print(f"Query: {query}")

print(f"{'='*60}")

result = system.query(query, project_id)

print(f"\nAnswer: {result['answer']}")

print(f"\nConfidence: {result['confidence']}")

print(f"Agents Consulted: {', '.join(result['agents_consulted'])}")

print(f"Sources: {len(result['sources'])} documents")

if result.get('conflicts'):

print(f"\n⚠️ Conflicting Information: {result['conflicts']}")

if __name__ == "__main__":

main()

```

---

## 5. Enhanced Streamlit UI with Multi-Agent Visibility

```python

import streamlit as st

st.set_page_config(page_title="Multi-Agent Knowledge Base", layout="wide")

# Initialize system

if 'system' not in st.session_state:

st.session_state.system = MultiAgentSystem()

st.title("🤖 Multi-Agent Document Q&A System")

# Sidebar

with st.sidebar:

st.header("System Configuration")

# Project selection

projects = get_all_projects()

selected_project = st.selectbox(

"Project",

options=projects,

format_func=lambda x: x['name']

)

st.divider()

# Agent status

st.subheader("Available Agents")

agents = st.session_state.system.get_available_agents()

for agent in agents:

st.markdown(f"✅ **{agent['name']}**")

st.caption(f"   Category: {agent['category']}")

st.divider()

# Advanced options

with st.expander("⚙️ Advanced Options"):

show_agent_reasoning = st.checkbox("Show agent reasoning", value=True)

show_confidence_scores = st.checkbox("Show confidence scores", value=True)

enable_followup_agents = st.checkbox("Enable follow-up agents", value=True)

# Main chat area

col1, col2 = st.columns([2, 1])

with col1:

st.subheader("💬 Conversation")

# Chat messages

if 'messages' not in st.session_state:

st.session_state.messages = []

for message in st.session_state.messages:

with st.chat_message(message["role"]):

st.markdown(message["content"])

# Show agent info if available

if message.get("agents_consulted"):

st.caption(f"🤖 Consulted: {', '.join(message['agents_consulted'])}")

# Show sources

if message.get("sources"):

with st.expander(f"📎 {len(message['sources'])} Sources"):

for source in message["sources"][:5]:  # Show top 5

st.markdown(f"**{source['filename']}**")

st.caption(source['chunk_text'][:150] + "...")

# Query input

if query := st.chat_input("Ask about your documents..."):

# Add user message

st.session_state.messages.append({"role": "user", "content": query})

with st.chat_message("user"):

st.markdown(query)

# Process with orchestrator

with st.chat_message("assistant"):

with st.spinner("🤖 Agents are analyzing..."):

result = st.session_state.system.query(

query=query,

project_id=selected_project['id'],

conversation_history=st.session_state.messages

)

st.markdown(result["answer"])

# Show agent info

st.caption(f"🤖 Consulted: {', '.join(result['agents_consulted'])}")

if show_confidence_scores:

confidence_color = {

"high": "🟢",

"medium": "🟡",

"low": ""

}

st.caption(f"{confidence_color.get(result['confidence'], '⚪')} Confidence: {result['confidence']}")

# Show sources

if result["sources"]:

with st.expander(f"📎 {len(result['sources'])} Sources"):

for source in result["sources"][:5]:

st.markdown(f"**{source['filename']}** ({source.get('category_name', 'Unknown')})")

st.caption(source['chunk_text'][:150] + "...")

# Add to history

st.session_state.messages.append({

"role": "assistant",

"content": result["answer"],

"agents_consulted": result["agents_consulted"],

"sources": result["sources"]

})

with col2:

st.subheader("📊 Agent Activity")

# Show which agents are being used

if st.session_state.messages:

last_message = st.session_state.messages[-1]

if last_message.get("agents_consulted"):

st.write("**Last Query:**")

for agent_name in last_message["agents_consulted"]:

st.markdown(f"🤖 {agent_name}")

st.divider()

# System stats

st.subheader("📈 System Stats")

stats = get_system_stats(selected_project['id'])

st.metric("Total Queries", stats['total_queries'])

st.metric("Avg Response Time", f"{stats['avg_time']}ms")

st.metric("User Satisfaction", f"{stats['satisfaction']}%")

# Agent usage chart

st.subheader("Agent Usage")

agent_usage = get_agent_usage_stats(selected_project['id'])

st.bar_chart(agent_usage)

```

---

## This multi-agent architecture provides

1. **Specialized Expertise** - Each agent is an expert in its domain

2. **Intelligent Routing** - Orchestrator selects the right agents

3. **Parallel Processing** - Multiple agents can work simultaneously

4. **Conflict Resolution** - Orchestrator synthesizes conflicting information

5. **Traceability** - Clear visibility into which agents contributed

6. **Extensibility** - Easy to add new specialized agents

**Next Steps:**

- Implement agent memory (agents learn from feedback)

- Add agent collaboration protocols (agents can query each other)

- Implement hierarchical planning for complex queries

- Add agent performance monitoring and optimization